## Slide 1
PROCESS FOR ESTABLISHIN APPOINTING PARTY’S EXCHANGE INFORMATION REQUIREMENTS
LINE ORGANI-ZATION
FACILITY MANAGER
PROJECT MANAGER
Need for specifying Exchange Information Requirements
Specify Organizational Information Requirements
(OIR)
Specify Asset Information Requirements
(AIR)
Specify Exchange Information Requirements (EIR)
Exchange Information Requirements are specified
Specify Project Information Requirements
(PIR)
EXCHANGE INFORMATION REQUIREMENTS
Exchange Information Requirements

## Slide 2
AGREEMENT PROCESS
APPOINTING PARTY
LEAD APPOINTED PARTY OFFER
LEAD APPOINTED BIM EXPERT
Need for agreement on information deliverables.
Exchange Information Requirements part of tendering documents
Information deliverables agreed
Communicate information requirements to BIM Expert
Specify approach, resources and capacity accorindg to requirements
Specifies and quote information deliverable as part of other deliverables
Potential negotiations with selected bidders
Accepts offer
BIM EXECUTION PLAN
Pre-appointment BEP
Adjust according to negotioation
Confirm BEP

## Slide 3
A
B
C.1
C.2
C.3
C.4
C.5

## Slide 4
Contract
Exchange Information Requirements (EIR)
Project’s Methods and Procedures
Project’s Informa-tion Standard
Level of Informa-tion Need
Informa-tion Protocol
APPOINTING PARTY’S EXCHANGE INFORMATION REQUIREMENTS
List of Shared Resources
Specify Common Data Environ-ment

## Slide 5
Introduction
How to read and use the documents
High-level
Explanation of the processes and responsibilities.
Detailed
Information requirements with guidance and templates.
Part 1
Harmony_1_ReadMeFirst_V1
Introduction
Read me first
Guideline
Part 2 Harmony_2_AppointingPartysBasisForBIM_V1
Appointing Party’s Basis for BIM Project
Guideline
Part 3 Harmony_3_AgreementProcess_V1
The Agreement Process
Guideline
Part 2.1
Harmony_2-1_EIR_V1
Exchange Information Requirements
Requirements specification
Part 2.2
Harmony_2-2_EIR-BEP_V1
Exchange Information Requirements (EIR) and BIM Execution Plan (BEP)
Spreadsheet version
Requirements specification
Templates
Part 2.3
Harmony_2-3_CommonDataEnvironment_V1
Common Data Environment
Guideline
Part 3.1
Harmony_3-1_BEP_V1
BIM Execution Plan
Guideline
Templates

## Slide 6
Organizational Information Requirements
(OIR)
Prosject Information Requirements
(PIR)
Asset Information Requirements
(AIR)
Exchange Information Requirements (EIR)
contribute to
contribute to
encapsulates
contribute to
SOURCES FOR REQUIREMENTS

## Slide 7
TENDERING PROCESS
APPOINTMENT
Appointment
Confirmed BEP
Tender response
Pre-appointment BEP
Invitation to tender
EIR
Appointing party
Lead appointed party
Lead appointed party
TENDERING PROCESS
APPOINTMENT
Appointment, BEP
Tender response, pre-appointment BEP
Invitation to tender, EIR
APPOINTING PARTY
LEAD APPOINTED PARTY
LEAD APPOINTED PARTY

## Slide 8
01
02
03
04
05
06
07
08
09
11
10
12
NORTH
N

## Slide 9
WORK IN PROGRESS
Information being developed by its originator or task team, not visible to or accessible by anyone else
Task Team
WORK IN PROGRESS
Information being developed by its originator or task team, not visible to or accessible by anyone else
Task Team
WORK IN PROGRESS
Information being developed by its originator or task team, not visible to or accessible by anyone else
Task Team
SHARED
Information approved for sharing with other appropriate task teams and delivery teams or with the appointing party
ARCHIVED
Journal of information transactions, providing an audit trail of information container development
PUBLISHED
Information authorized for use in more detailed design, for construction or for asset management
REVIEW/AUTHORIZE
CHECK/REVIEW/
APPROVE

## Slide 10
IFC
Authoring tool ARC
Authoring tool LAN
Authoring tool STR
Authoring tool PLU and MEC
Authoring tool ELE
Model Management System
Model control tool
Report tool
Model viewer
IFC
IFC
IFC
IFC
IFC
BCF
IFC
IFC
Cost estimation tool ARC, LAN, STR
Cost estimation tool PLU and MEC
Cost estimation tool ELE
IFC
IFC
IFC
Issue Management System
Document Management System

## Slide 11
Part 1
Harmony_ 1_ReadMeFirst_V1
Introduction
Read me first
Guideline
Part 2
Harmony_ 2_AppointingPartysBasisFor BIM_V1
Appointing Party’s Basis for BIM Project
Guideline
Part 3
Harmony_ 3_AgreementProcess_V1
The Agreement Process
Guideline
Part 2-1
Harmony_ 2-1_EIR_V1
Exchange Information requirements
Requirements specifications
Part 2-3
Harmony_ 2-3_CommonDataEnvironnement_V1
Common Data Environment
Guideline
Part 2-2
Harmony_ 2-2_EIR-BEP_V1
Exchange Information requirements (EIR) and BIM Execution plan (BEP)
Spreadsheet version
Requirements specifications templates
Part 3-1
Harmony_ 3-1_BEP_V1
BIM Execution Plan
Plan
Templates

## Slide 12
OR
01
Part 1 Introduction
Read me first
Part 2
Appointing Party’s Basis for BIM Project
Part 3
The Agreement Process
Part 2-3
Common Data Environment
Part 3-1
BIM Execution Plan
Part 2-1
Exchange Information requirements
OR
1. READ Part 2
2. READ Part 2-1
- so you know what you require from the appointed parties in your project.
5. CHOOSE
- If you will use “Part 2.1 Exchange Information Requirements” or in “Part 2.2 spreadsheet Exchange Information Requirements and BIM Execution Plan” to express your requirements.
3. READ AND FILL IN Part 2-3
Make sure to have established solutions and procedures for a Common Data Environment
Fill in information about the Common Data Environment in Part 2.3 or in the spreadsheet.
4. READ Part 3
- Make sure that there are no conflicts between your organization’s procurement procedures and openBIM Harmony’s approach
FILL IN AND PROVIDE Part 3-1 and 2-1
- Make sure that there are no conflicts between your organization’s procurement procedures and openBIM Harmony’s approach
FILL IN AND PROVIDE Part 2-2
- Requirement for information as part of the tendering documents
Part 2-1
Exchange Information requirements
Part 2-2
Exchange Information requirements (EIR) and BIM Execution plan (BEP)
Spreadsheet

## Slide 13
Part 2
Appointing Party’s Basis for BIM Project
Part 3-1
BIM Execution Plan
1. READ Part 2
- make sure that there are no conflicts between your organization’s tendering/offering procedures and openBIM Harmony’s approach
2. READ Part 3
- make sure that there are no conflicts between your organization’s tendering/offering procedures and openBIM Harmony’s approach
4. OFFER A RESPONSE
To the information requirements in 3-1 OR in 2-2
3. READ Part 2-1 OR 2-2 (depending on the appointing party tendering)
make sure to have understood all requirements.
Involve key resources from the potential delivery team and develop a strategy for information delivery
Part 3
The Agreement Process
Part 2-1
Exchange Information requirements
Part 2-2
Exchange Information requirements (EIR) and BIM Execution plan (BEP)
Spreadsheet
Part 2-2
Exchange Information requirements (EIR) and BIM Execution plan (BEP)
Spreadsheet
OR
OR
5. CONFIRM
By chosen Lead Appointed Party
Confirm EIR and BEP content in 3-1 OR 2-2
Part 3-1
BIM Execution Plan
Part 2-2
Exchange Information requirements (EIR) and BIM Execution plan (BEP)
Spreadsheet
OR

## Slide 14
4. ASSET INFORMATION MODEL (AIM)
Alpha-numerical information distributed between solution according to the enterprise architecture
FM SYSTEM
3. GEOMETRICAL MODEL FOR FM PURPOSES
2. ARCHIVED
PROJECT INFORMATION MODELS AS-BUILT WITH PROJECT RELEVANT INFORMATION.
1.B INFORMATION DELIVERABLES FROM PROJECT
5. GEOMETRICAL MODEL
BUILDING TRANSFORMATION PROJECTS
1.A INFORMATION DELIVERABLES FROM DIGITALIZATION OF EXITING BUILDING

## Slide 15
DR/I/L/API
Structured geometrical and alpha-numerical information in geometrical models
Structured alpha-numerical information in database.
DR Direct relation (proprietary link in FM solution)
I Identifier, e.g. GUID, standardized naming or GTIN.
L Link (hyper link)
API API
Hashed arrow signifies that link between databases depends on solution.
Unstructured information as documents, images etc.
DR/I/L/API
DR/I/L/API
ASSET INFORMATION MODEL (AIM)